TEST PLAN

Züna E-Commerce Application (Customer Site + CRM)

SkillShikshya QA Project

Version 1.0

Prepared: August 2026

# 1. Introduction

This document defines the test plan for quality assurance activities on the Züna e-commerce platform, covering the customer-facing storefront (zunadesigns.com), the CRM / admin panel (crm.zunadesigns.com), and the backend API (base.zunadesigns.com). The plan is prepared as part of the SkillShikshya QA training project and follows standard QA testing practices.

# 2. Objectives

- Validate that core customer journeys (browsing, account, cart, checkout, payment, order tracking, returns) function correctly.

- Validate that CRM/admin operations (product, order, customer, discount, and content management) function correctly and enforce proper access control.

- Verify API endpoints return correct status codes, payloads, and enforce authentication.

- Verify data consistency between the customer frontend, CRM, and underlying data.

- Identify functional, UI, security, and performance defects, and report them clearly.

- Provide an overall quality assessment and recommendations for release readiness.

# 3. Scope

## 3.1 In Scope

- Customer Frontend: Store browsing & search, Product details, Registration/Login/Password reset, Account dashboard, Favorites, Reviews, Shopping bag, Checkout, Payment methods (COD, eSewa, Khalti, Fonepay), Order confirmation/history/tracking, Returns, Community gallery.

- CRM: Authentication & password reset, Dashboard (KPIs, charts, low stock, top sellers), Products (list, add, edit, setup: categories/variants/collections), Orders (details, lifecycle, returns, delivery charges, location setup), Customers (list, community), Discounts, Site Settings (banners, featured drops, gallery), Payment Gateway configuration, Admin Settings.

- API testing of key endpoints exposed via the Swagger documentation.

- Database/data validation testing (cross-checking data consistency across frontend, CRM and stored records).

- Cross-browser testing (Chrome, Firefox, Edge) and responsive/mobile testing.

- Basic security testing (input validation, auth/session handling, access control).

- Basic performance testing of key pages/endpoints under simulated load.

- Automation of 1-2 critical end-to-end workflows.

## 3.2 Out of Scope

- Payment gateway internal processing (eSewa/Khalti/Fonepay backend systems) — only the integration/redirect flow is tested.

- Full penetration testing / advanced exploit development.

- Large-scale/stress load testing beyond basic performance sampling.

- Source code review.

# 4. Test Approach / Strategy

| Testing Type | Description |
| --- | --- |
| Functional Testing | Manual verification of features against expected behaviour derived from the user guide. |
| API Testing | Verify endpoints in the Swagger docs for correct responses, status codes and auth enforcement. |
| Database / Data Validation | Cross-check that actions in the UI (orders, products, customers) are reflected consistently between customer site and CRM. |
| Cross-Browser Testing | Execute key scenarios on Chrome, Firefox and Edge. |
| Responsive Testing | Verify layout/usability on mobile and tablet breakpoints. |
| Security Testing | Basic checks for injection, XSS, authentication/session handling, and unauthorized access to CRM routes. |
| Performance Testing | Measure response times for key pages/endpoints under light simulated concurrent load. |
| Automation Testing | Script 1-2 critical workflows (e.g. Login → Add to Bag → Checkout) using Playwright. |

# 5. Test Environment

| Item | Details |
| --- | --- |
| Customer Application | https://zunadesigns.com/ |
| CRM / Admin Panel | https://crm.zunadesigns.com/ |
| API Documentation | https://base.zunadesigns.com/api/docs/swagger/ |
| Admin Credentials | admin@admin.com / admin |
| Test Customer Account | Created during test execution (registration flow) |
| Browsers | Chrome, Firefox, Microsoft Edge (latest stable versions) |
| Devices | Desktop (1920x1080), Mobile viewport (375x812), Tablet viewport (768x1024) |

# 5A. Project Defence Logistics

| Item | Details |
| --- | --- |
| Date | Sunday, 16 August 2026 |
| Time | 3:00 PM – 5:00 PM |
| Mode | In-person (students within Kathmandu Valley) or Microsoft Teams (students outside the valley) |
| Requirement | Attending and successfully completing the Project Defence is mandatory to receive the course completion certificate |

# 6. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Tester (Student) | Test planning, test case design, execution, defect logging, reporting, automation. |
| Project Mentor / Evaluator | Review deliverables and evaluate project defence. |

# 7. Entry Criteria

- Application (customer site, CRM, API docs) is accessible.

- Test environment access and admin credentials are available.

- Test scenarios and test cases are documented and reviewed.

# 8. Exit Criteria

- All planned test cases have been executed at least once.

- All identified defects are logged with severity and status.

- No open Critical/Blocker defects remain undocumented.

- Test summary and final QA report are completed.

# 9. Test Deliverables

- Test Plan (this document)

- Test Scenarios

- Test Cases

- Test Execution Report

- Bug Report

- API Testing Report

- Database Validation Report

- Security Testing Report

- Performance Testing Report

- Automation Test Scripts & Execution Report

- Final QA Summary Report

- Project Presentation Slides

# 10. Schedule

Project Defence: Sunday, 16 August 2026, 3:00 PM – 5:00 PM (in-person for students within Kathmandu Valley; Microsoft Teams for students outside the valley).

| Day / Date | Activities |
| --- | --- |
| Day 1 – Sun, Aug 9 | Requirement analysis, Test Plan, Test Scenarios |
| Day 2 – Mon, Aug 10 | Detailed Test Cases, Manual Execution, Bug Report |
| Day 3 – Tue, Aug 11 | API Testing, Database Validation, Cross-browser & Responsive Testing |
| Day 4 – Wed, Aug 12 | Security Testing, Performance Testing |
| Day 5 – Thu, Aug 13 | Automation Scripts, Final QA Report |
| Day 6 – Fri, Aug 14 | Presentation Slides, compile & review all deliverables |
| Day 7 – Sat, Aug 15 | Buffer day: fix gaps, rehearse presentation, mock defence Q&A |
| Defence – Sun, Aug 16 | Project Defence & Certification Day, 3:00 PM – 5:00 PM |

# 11. Risks & Assumptions

## 11.1 Risks

- Limited testing time (5 days) may reduce depth of security/performance/automation coverage.

- No direct database access; DB validation will rely on cross-checking UI/CRM/API data as a proxy.

- Real payment gateways (eSewa/Khalti/Fonepay) cannot be fully tested end-to-end without live merchant accounts; redirect/integration behaviour only will be verified.

## 11.2 Assumptions

- Test data created during execution (test accounts, test orders) does not affect production/live customers.

- Admin credentials provided (admin@admin.com) have full access to all CRM modules.

# 12. Tools Used

| Purpose | Tool |
| --- | --- |
| Test case / bug management | Excel |
| API testing | Postman / Swagger UI |
| Cross-browser testing | Chrome, Firefox, Edge DevTools |
| Performance testing | JMeter / k6 |
| Security testing (basic) | Browser DevTools, manual payloads |
| Automation | Selenium WebDriver / Playwright |