Final QA Summary Report

Zuna E-commerce Testing

SkillShikshya QA Batch 10

Project Defense: Sunday, 16 August 2026, 3:00–5:00 PM

Customer Site: zunadesigns.com

CRM: crm.zunadesigns.com  |  API: base.zunadesigns.com/api/docs/swagger/

Prepared by: Anita Singh

# 1. Executive Summary

This report summarizes the QA testing effort performed on the Zuna e-commerce platform, covering functional, API, security, performance, database, automation, and cross-browser/responsive testing. All twelve planned deliverables have been completed. The platform is assessed as functionally stable for its core purchase flow, with a small number of medium-priority defects and several low-priority observations documented for the development team.

| Metric | Result |
| --- | --- |
| Test scenarios designed | 104 |
| Test cases executed | 16 (13 PASS / 2 FAIL / 1 BLOCKED — later resolved) |
| Bugs & observations logged | 16 |
| API tests executed | 4 |
| Security tests executed | 4 |
| Database validation checks | 10 |
| Performance testing (JMeter) | 20 samples, 0% error rate, 302ms avg response |
| Automation coverage | Core purchase flow (Login → Add to Bag → Checkout, COD) — automated with Playwright |
| Cross-browser / responsive coverage | Chromium, Firefox, WebKit, Mobile Chrome, Mobile Safari, Tablet — all passing |

# 2. Scope and Objectives

The QA effort validated the following areas of the Zuna platform:

- Customer-facing storefront: browsing, product detail, cart, and checkout

- Order placement via Cash on Delivery, including delivery address and OTP verification

- Payment gateway configuration (eSewa, Khalti, Fonepay, Cash on Delivery)

- CRM-side order, return, and product data management

- REST API endpoints (via Swagger documentation)

- Baseline security checks on authentication and access control

- Database consistency between customer-facing orders and CRM records

- Performance under light concurrent load

- Cross-browser and responsive rendering across desktop, tablet, and mobile viewports

# 3. Deliverables Summary

| # | Deliverable | Status |
| --- | --- | --- |
| 1 | Test Plan (Test_Plan_Zuna.docx) | Complete |
| 2 | Test Scenarios — 104 scenarios (Test_Scenarios_Zuna.xlsx) | Complete |
| 3 | Test Execution Report — 16 cases (Test_Execution_Report_Zuna.xlsx) | Complete |
| 4 | Bug Report — 16 items (Bug_Report_Zuna.xlsx) | Complete |
| 5 | API Testing Report — 4 tests (API_Testing_Report_Zuna.xlsx) | Complete |
| 6 | Security Testing Report — 4 tests (Security_Testing_Report_Zuna.xlsx) | Complete |
| 7 | Performance Testing Report (Performance_Testing_Report_Zuna.docx) | Complete |
| 8 | Database Validation Report — 10 checks (Database_Validation_Report_Zuna.xlsx) | Complete |
| 9 | Automation Test Script (Playwright + TypeScript, Page Object Model) | Complete |
| 10 | Cross-Browser & Responsive Testing | Complete |
| 11 | Final QA Summary Report | Complete (this document) |
| 12 | Presentation Slides | Complete |

# 4. Key Defects and Observations

A total of 16 items were logged during testing, spanning severities from Blocker (resolved) to Informational. The most significant findings are summarized below; the full list with steps to reproduce is in Bug_Report_Zuna.xlsx.

| ID | Severity | Summary |
| --- | --- | --- |
| BUG-000 | Blocker → Resolved | Documented CRM admin credential (admin@admin.com/admin) was invalid; confirmed via UI and API (401). Working credential provided separately and used for remaining CRM-based testing. |
| BUG-001 | Medium → Reclassified | eSewa/Khalti missing at checkout — root cause confirmed as a configuration/documentation mismatch: both gateways are toggled OFF in CRM settings (Fonepay is the only one enabled). Not a code defect. |
| BUG-002 | High | No UI available for a customer to submit a product review after purchase. |
| BUG-003 | Medium-High | Search icon is missing from the site navigation. |
| BUG-004 | Medium | /store/collections route returns a 404 error. |
| BUG-006 | Medium | Order ONMMIC shows Payment Status "Failed" but Delivery Status "Delivered" — a data consistency issue between payment and fulfillment states. |
| BUG-007 | Medium | Return records in CRM are missing Product field data. |
| BUG-008 | Medium-High | "Top Selling Products" widget references a product that no longer exists (orphaned database reference); only 6 active products remain in the catalog. |
| BUG-009 | Low / Intermittent | Site Settings submenu occasionally fails to render on first load; resolves on retry. |
| OBS-003–008 | Low / Info | Minor UI/labelling inconsistencies (address field labels, bag badge count vs. quantity, order status label mismatch between CRM and storefront, undocumented UI elements, test/junk data present in production tables). |
| OBS-009 | Info | On mobile viewports (<768px), the "Account" and "Bag" nav labels are intentionally hidden by responsive CSS and live inside a hamburger menu — by design, not a defect, but required special handling in automated tests. |

# 5. Automation Testing Summary

An end-to-end automated regression test was built using Playwright with TypeScript, following the Page Object Model, covering the core customer purchase journey:

- Login with valid credentials

- Browse store, open a product, select variant, add to bag

- Checkout: contact details, delivery address (Province/City/Area cascading selection), Cash on Delivery selection, order submission

The script correctly validates form-level rules (phone number format, mandatory delivery address) and confirms successful order submission. One platform behavior was identified during automation: order confirmation requires SMS-based OTP verification, which cannot be completed without access to a live SMS gateway or a test OTP bypass. The automated test validates that the order is accepted and correctly reaches the OTP verification stage, which is the furthest point verifiable without manual intervention.

Result: 1 passed — full core flow automated and passing.

# 6. Cross-Browser and Responsive Testing Summary

The core storefront flow (login, store browsing, product page, add-to-bag, checkout) was executed across six browser/viewport configurations using Playwright:

| Project | Viewport | Result |
| --- | --- | --- |
| Chromium (Desktop) | 1280×720 | Pass |
| Firefox (Desktop) | 1280×720 | Pass |
| WebKit / Safari (Desktop) | 1280×720 | Pass |
| Mobile Chrome (Pixel 5) | 393×727 | Pass |
| Mobile Safari (iPhone 12) | 390×664 | Pass |
| Tablet (iPad Mini) | 768×1024 | Pass |

Finding: on narrow viewports, navigation labels such as "Account" and "Bag" are intentionally hidden (Tailwind responsive utility classes) and moved inside a hamburger menu, with "Log in"/"Sign up" shown directly when logged out. This is confirmed to be correct, intentional responsive design rather than a defect — see OBS-009.

# 7. Performance Testing Summary

Load testing was performed using JMeter with 20 samples against key endpoints.

- Average response time: 302ms

- Error rate: 0%

No performance concerns were identified at the tested load level. Full detail is available in Performance_Testing_Report_Zuna.docx.

# 8. Security Testing Summary

Four baseline security checks were performed, focused on authentication and access control. Findings are documented in Security_Testing_Report_Zuna.xlsx; no critical vulnerabilities were identified during this pass. Security testing scope was limited and should not be considered a substitute for a full penetration test.

# 9. Database Validation Summary

Ten validation checks were performed against the CRM to confirm consistency between customer-facing orders and backend records, after CRM access was restored (see BUG-000). Key findings from this pass include the payment/delivery status inconsistency (BUG-006), missing Product data on returns (BUG-007), and an orphaned product reference in the Top Selling Products widget (BUG-008).

# 10. Risks and Limitations

- OTP verification blocks full end-to-end automation of the order confirmation screen without SMS gateway access; automation validates up to successful order submission and OTP-stage arrival only.

- Security testing scope was limited to 4 baseline checks and does not constitute a comprehensive penetration test.

- Test/junk data present in the production database (OBS-008) may affect the accuracy of reporting widgets such as Top Selling Products.

- eSewa and Khalti payment options are currently unavailable to customers due to a configuration setting (BUG-001), not a code defect — this is a business decision to confirm with the client, not a fix required from the development team.

# 11. Recommendations

- Fix the payment/delivery status inconsistency for order ONMMIC and audit other orders for similar mismatches (BUG-006).

- Add UI support for customers to submit product reviews after purchase (BUG-002).

- Restore the search icon to site navigation (BUG-003) and fix the /store/collections 404 (BUG-004).

- Clean up orphaned product references feeding the Top Selling Products widget (BUG-008), and remove test/junk data from production tables (OBS-008).

- Confirm with the client whether eSewa/Khalti should be enabled in CRM Payment Gateway settings (BUG-001).

- Consider providing a test-environment OTP bypass or fixed test code to enable full end-to-end order confirmation automation in future regression cycles.

# 12. Conclusion

The Zuna e-commerce platform’s core purchase flow is functionally stable and performs well under light load. Testing surfaced a manageable set of medium-priority defects and several low-priority observations, none of which block core customer transactions. Automated regression coverage and cross-browser/responsive validation are in place for the core flow, providing a foundation for future regression testing as the platform evolves.